# RISK ASSESSMENT DOCUMENT

# PDF QA Chatbot System

Version 1.0

Date: December 01, 2025

| Document Title | Risk Assessment Document - PDF QA Chatbot System |
| --- | --- |
| Document Version | 1.0 |
| Date | December 01, 2025 |
| Document Status | Final |
| Classification | Internal Use |
| Prepared By | Development Team |

# TABLE OF CONTENTS

1. EXECUTIVE SUMMARY

1.1 Purpose

1.2 Scope

1.3 Risk Assessment Methodology

2. SYSTEM OVERVIEW

2.1 System Description

2.2 Critical Components

3. RISK IDENTIFICATION

3.1 Technical Risks

3.2 Security Risks

3.3 Operational Risks

3.4 Data Risks

3.5 Performance Risks

3.6 Dependency Risks

4. RISK ANALYSIS

4.1 Risk Rating Methodology

4.2 Risk Matrix

4.3 Detailed Risk Analysis

5. RISK EVALUATION

5.1 Risk Prioritization

5.2 Acceptable Risk Levels

6. RISK MITIGATION

6.1 Mitigation Strategies

6.2 Contingency Plans

7. RISK MONITORING

7.1 Monitoring Procedures

7.2 Review Schedule

8. APPENDICES

8.1 Risk Register

8.2 Glossary

8.3 References

# 1. EXECUTIVE SUMMARY

## 1.1 Purpose

This risk assessment document identifies, analyzes, and evaluates potential risks associated with the PDF QA Chatbot System. It provides a comprehensive analysis of technical, security, operational, and data-related risks, along with recommended mitigation strategies. This document serves as a foundation for risk management and decision-making processes.

## 1.2 Scope

This assessment covers:

Technical risks related to system architecture and implementation

Security risks including data protection and access control

Operational risks affecting system availability and performance

Data risks related to data integrity, loss, and privacy

Performance risks impacting system efficiency

Dependency risks from external libraries and services

## 1.3 Risk Assessment Methodology

Risks are assessed using a standard risk matrix based on likelihood and impact. Each risk is evaluated on a scale of 1-5 for both likelihood (1=Very Unlikely, 5=Very Likely) and impact (1=Minimal, 5=Critical). Risk levels are calculated as: Risk Level = Likelihood × Impact.

# 2. SYSTEM OVERVIEW

## 2.1 System Description

The PDF QA Chatbot System is a question-answering application that processes PDF documents, generates semantic embeddings, and provides answers to user queries. The system operates locally, uses pre-trained machine learning models, and stores all data on the local file system.

## 2.2 Critical Components

Critical system components:

PDF Processing: Text extraction and chunking

Embedding Generation: Semantic representation of text

Search Engine: Hybrid search combining semantic and keyword search

Data Storage: Local file system for chunks and embeddings

User Interface: Web-based Streamlit application

ML Models: Pre-trained sentence transformers and optional LSTM

# 3. RISK IDENTIFICATION

## 3.1 Technical Risks

| Risk ID | Risk Description | Likelihood | Impact |
| --- | --- | --- | --- |
| TR-001 | Model download failure during initial setup | Medium (3) | High (4) |
| TR-002 | PDF text extraction failure for corrupted PDFs | Medium (3) | Medium (3) |
| TR-003 | Memory exhaustion with large PDF collections | Medium (3) | High (4) |
| TR-004 | Version incompatibility with Python dependencies | Low (2) | High (4) |
| TR-005 | GPU/CUDA errors when GPU is unavailable | Low (2) | Low (2) |
| TR-006 | Embedding generation failure for very long texts | Low (2) | Medium (3) |
| TR-007 | File system errors (permissions, disk full) | Low (2) | High (4) |

## 3.2 Security Risks

| Risk ID | Risk Description | Likelihood | Impact |
| --- | --- | --- | --- |
| SR-001 | Unauthorized access to sensitive PDF documents | Low (2) | Critical (5) |
| SR-002 | Data leakage through unencrypted storage | Medium (3) | High (4) |
| SR-003 | Path traversal attacks through file path input | Low (2) | High (4) |
| SR-004 | Malicious PDF files containing embedded code | Low (2) | Medium (3) |
| SR-005 | Network exposure if system accessed remotely | Low (2) | High (4) |
| SR-006 | Insufficient input validation leading to injection | Low (2) | Medium (3) |

## 3.3 Operational Risks

| Risk ID | Risk Description | Likelihood | Impact |
| --- | --- | --- | --- |
| OR-001 | System unavailability due to application crash | Low (2) | Medium (3) |
| OR-002 | Slow query response times with large datasets | Medium (3) | Medium (3) |
| OR-003 | Data loss due to accidental file deletion | Low (2) | High (4) |
| OR-004 | Incorrect answers due to poor document quality | Medium (3) | Medium (3) |
| OR-005 | User errors in PDF selection or query formulation | High (4) | Low (2) |
| OR-006 | System performance degradation over time | Low (2) | Medium (3) |

## 3.4 Data Risks

| Risk ID | Risk Description | Likelihood | Impact |
| --- | --- | --- | --- |
| DR-001 | Data corruption in stored chunks or embeddings | Low (2) | High (4) |
| DR-002 | Loss of processed data due to disk failure | Low (2) | High (4) |
| DR-003 | Privacy breach from processing sensitive documents | Low (2) | Critical (5) |
| DR-004 | Incomplete text extraction from complex PDFs | Medium (3) | Medium (3) |
| DR-005 | Data inconsistency between chunks and embeddings | Low (2) | Medium (3) |

## 3.5 Performance Risks

| Risk ID | Risk Description | Likelihood | Impact |
| --- | --- | --- | --- |
| PR-001 | Memory exhaustion with very large document collections | Medium (3) | High (4) |
| PR-002 | Slow processing times for large PDF files | High (4) | Medium (3) |
| PR-003 | Query timeout with complex queries or large datasets | Low (2) | Medium (3) |
| PR-004 | CPU/GPU resource contention with other applications | Medium (3) | Low (2) |

## 3.6 Dependency Risks

| Risk ID | Risk Description | Likelihood | Impact |
| --- | --- | --- | --- |
| DEP-001 | Breaking changes in dependency library updates | Low (2) | High (4) |
| DEP-002 | Discontinuation of external model repository | Very Low (1) | High (4) |
| DEP-003 | Security vulnerabilities in dependencies | Low (2) | High (4) |
| DEP-004 | Python version incompatibility in future releases | Low (2) | Medium (3) |

# 4. RISK ANALYSIS

## 4.1 Risk Rating Methodology

Risk levels are calculated using the following methodology:

### Likelihood Scale

| Rating | Description |
| --- | --- |
| 1 | Very Unlikely - Less than 5% probability |
| 2 | Unlikely - 5-25% probability |
| 3 | Possible - 25-50% probability |
| 4 | Likely - 50-75% probability |
| 5 | Very Likely - Greater than 75% probability |

### Impact Scale

| Rating | Description |
| --- | --- |
| 1 | Minimal - Negligible impact on system operation |
| 2 | Low - Minor inconvenience, easily recoverable |
| 3 | Medium - Noticeable impact, requires attention |
| 4 | High - Significant impact, affects core functionality |
| 5 | Critical - System failure or data loss |

### Risk Level Calculation

Risk Level = Likelihood × Impact

Risk levels:

1-4: Low Risk - Acceptable, monitor periodically

5-9: Medium Risk - Requires mitigation, regular monitoring

10-16: High Risk - Requires immediate mitigation, frequent monitoring

17-25: Critical Risk - Requires urgent action, continuous monitoring

## 4.2 Risk Matrix

Risk matrix showing risk levels:

| Impact → | 1 | 2 | 3 | 4 | 5 |
| --- | --- | --- | --- | --- | --- |
| 1 | 1 | 2 | 3 | 4 | 5 |
| 2 | 2 | 4 | 6 | 8 | 10 |
| 3 | 3 | 6 | 9 | 12 | 15 |
| 4 | 4 | 8 | 12 | 16 | 20 |
| 5 | 5 | 10 | 15 | 20 | 25 |

## 4.3 Detailed Risk Analysis

Top risks requiring attention:

### TR-001: Model Download Failure - Risk Level: High (12)

Failure to download pre-trained models during initial setup prevents system operation.

### SR-001: Unauthorized Access to Sensitive Documents - Risk Level: High (10)

Sensitive PDF documents may be accessed by unauthorized users if proper access controls are not implemented.

### TR-003: Memory Exhaustion - Risk Level: High (12)

Large PDF collections may exhaust available memory, causing system crashes.

### DR-003: Privacy Breach - Risk Level: High (10)

Processing sensitive documents without proper safeguards may lead to privacy violations.

### DR-001: Data Corruption - Risk Level: High (8)

Corruption of stored chunks or embeddings may result in data loss or incorrect results.

# 5. RISK EVALUATION

## 5.1 Risk Prioritization

Risks are prioritized based on risk level:

| Priority | Risk Level Range | Action Required |
| --- | --- | --- |
| Critical | 17-25 | Immediate mitigation required |
| High | 10-16 | Mitigation required within 30 days |
| Medium | 5-9 | Mitigation recommended, monitor regularly |
| Low | 1-4 | Acceptable risk, periodic review |

## 5.2 Acceptable Risk Levels

Risk acceptance criteria:

Low risks (1-4): Generally acceptable, no action required

Medium risks (5-9): Acceptable with monitoring, mitigation recommended

High risks (10-16): Not acceptable, mitigation required

Critical risks (17-25): Not acceptable, immediate mitigation required

# 6. RISK MITIGATION

## 6.1 Mitigation Strategies

| Risk ID | Mitigation Strategy | Responsibility | Timeline |
| --- | --- | --- | --- |
| TR-001 | Provide offline model installation option, cache models locally | Development Team | Immediate |
| SR-001 | Implement file system permissions, access controls, user authentication | System Admin | 30 days |
| TR-003 | Implement batch processing, memory monitoring, chunk streaming | Development Team | 60 days |
| DR-003 | Data encryption at rest, secure document handling procedures | Security Team | 30 days |
| DR-001 | Data validation, checksums, backup procedures, error recovery | Development Team | 30 days |
| TR-004 | Version pinning, dependency testing, compatibility matrix | Development Team | Ongoing |
| SR-002 | Encrypt sensitive data, secure storage practices | Security Team | 60 days |
| OR-003 | Automated backups, version control, recovery procedures | System Admin | 30 days |

## 6.2 Contingency Plans

Contingency plans for critical scenarios:

### Scenario: Complete system failure

Restore from backups, reinstall dependencies, reprocess critical PDFs

### Scenario: Data corruption

Restore from backup, validate data integrity, reprocess if necessary

### Scenario: Security breach

Isolate system, assess damage, restore from clean backup, implement additional security

### Scenario: Model unavailability

Use cached models, provide alternative model sources, manual model installation

# 7. RISK MONITORING

## 7.1 Monitoring Procedures

Risk monitoring activities:

Regular system health checks: Memory usage, disk space, performance metrics

Security audits: Access logs, file permissions, vulnerability scans

Data integrity checks: Validation of chunks and embeddings

Dependency updates: Monitor for security patches and breaking changes

User feedback: Monitor for reported issues and errors

Performance monitoring: Query response times, processing speeds

## 7.2 Review Schedule

Risk assessment review schedule:

| Review Type | Frequency | Responsibility |
| --- | --- | --- |
| Full Risk Assessment | Annually | Risk Management Team |
| High-Risk Review | Quarterly | Development Team |
| Security Review | Quarterly | Security Team |
| Dependency Review | Monthly | Development Team |
| Performance Review | Monthly | System Admin |

# 8. APPENDICES

## 8.1 Risk Register

Complete risk register with all identified risks:

The risk register includes all risks identified in Section 3, with their respective IDs, descriptions, likelihood, impact, risk levels, and mitigation strategies. This register should be maintained and updated as new risks are identified or existing risks change.

## 8.2 Glossary

| Term | Definition |
| --- | --- |
| Risk | Potential event that may cause harm or loss |
| Likelihood | Probability that a risk will occur |
| Impact | Severity of consequences if a risk occurs |
| Risk Level | Quantitative measure of risk (Likelihood × Impact) |
| Mitigation | Actions taken to reduce risk likelihood or impact |
| Contingency Plan | Plan for responding to risk events |
| Risk Register | Documented list of identified risks |

## 8.3 References

Related documents:

System Specifications - Technical system details

Security Policy - Security requirements and controls

Standard Operating Procedures - Operational procedures

Risk Mitigation Plan - Detailed mitigation strategies

ISO 31000 - Risk management guidelines

NIST Cybersecurity Framework - Security risk management