# RISK MITIGATION PLAN

# PDF QA Chatbot System

Version 1.0

Date: December 01, 2025

| Document Title | Risk Mitigation Plan - PDF QA Chatbot System |
| --- | --- |
| Document Version | 1.0 |
| Date | December 01, 2025 |
| Document Status | Final |
| Classification | Internal Use |
| Prepared By | Development Team |

# TABLE OF CONTENTS

1. EXECUTIVE SUMMARY

1.1 Purpose

1.2 Scope

1.3 Mitigation Strategy Overview

2. RISK MITIGATION FRAMEWORK

2.1 Mitigation Principles

2.2 Mitigation Categories

2.3 Implementation Approach

3. TECHNICAL RISK MITIGATION

3.1 Model Download Failures

3.2 PDF Processing Issues

3.3 Memory Management

3.4 Dependency Management

4. SECURITY RISK MITIGATION

4.1 Access Control

4.2 Data Protection

4.3 Input Validation

4.4 Network Security

5. OPERATIONAL RISK MITIGATION

5.1 System Availability

5.2 Performance Optimization

5.3 Data Backup and Recovery

5.4 Error Handling

6. DATA RISK MITIGATION

6.1 Data Integrity

6.2 Data Loss Prevention

6.3 Privacy Protection

7. IMPLEMENTATION PLAN

7.1 Immediate Actions

7.2 Short-Term Actions

7.3 Long-Term Actions

8. MONITORING AND REVIEW

8.1 Monitoring Procedures

8.2 Review Schedule

8.3 Success Metrics

9. APPENDICES

9.1 Mitigation Checklist

9.2 References

# 1. EXECUTIVE SUMMARY

## 1.1 Purpose

This Risk Mitigation Plan provides detailed strategies and action plans to address identified risks in the PDF QA Chatbot System. It outlines specific mitigation measures, implementation timelines, responsibilities, and success criteria. This plan works in conjunction with the Risk Assessment Document to provide a comprehensive risk management approach.

## 1.2 Scope

This plan covers mitigation strategies for:

Technical risks affecting system functionality

Security risks threatening data and system security

Operational risks impacting system availability and performance

Data risks related to data integrity, loss, and privacy

Performance risks affecting system efficiency

Dependency risks from external libraries and services

## 1.3 Mitigation Strategy Overview

The mitigation strategy follows a three-tier approach:

Prevention: Proactive measures to prevent risks from occurring

Detection: Monitoring and early warning systems to identify risks quickly

Response: Contingency plans and recovery procedures to address risks when they occur

# 2. RISK MITIGATION FRAMEWORK

## 2.1 Mitigation Principles

The following principles guide risk mitigation:

Proactive Approach: Address risks before they materialize

Cost-Benefit Analysis: Balance mitigation costs with risk impact

Layered Defense: Implement multiple layers of protection

Continuous Improvement: Regularly review and update mitigation measures

User-Centric: Ensure mitigation measures do not significantly impact usability

Compliance: Ensure mitigation measures comply with relevant standards and regulations

## 2.2 Mitigation Categories

Mitigation strategies are categorized as:

| Category | Description |
| --- | --- |
| Avoidance | Eliminate the risk by not performing the activity |
| Reduction | Reduce likelihood or impact of the risk |
| Transfer | Transfer risk to another party (e.g., insurance, outsourcing) |
| Acceptance | Accept the risk if cost of mitigation exceeds impact |
| Contingency | Prepare response plans for when risk occurs |

## 2.3 Implementation Approach

Implementation follows a phased approach:

Phase 1 (Immediate): Critical risks requiring urgent attention (0-30 days)

Phase 2 (Short-term): High-priority risks (30-90 days)

Phase 3 (Long-term): Medium-priority risks and continuous improvements (90+ days)

# 3. TECHNICAL RISK MITIGATION

## 3.1 Model Download Failures

Risk: TR-001 - Model download failure during initial setup

Mitigation Strategies:

Provide offline installation option: Bundle models with installation package

Implement retry mechanism: Automatic retry with exponential backoff

Cache models locally: Store downloaded models for reuse

Provide alternative sources: Multiple download mirrors or CDN

Manual installation guide: Step-by-step instructions for manual model installation

Progress indicators: Show download progress and allow cancellation

Error messages: Clear error messages with troubleshooting steps

## 3.2 PDF Processing Issues

Risk: TR-002 - PDF text extraction failure for corrupted PDFs

Mitigation Strategies:

Input validation: Validate PDF format before processing

Error handling: Graceful handling of corrupted PDFs with clear error messages

Fallback mechanisms: Alternative extraction methods for problematic PDFs

User notification: Inform users about PDF issues and provide guidance

Logging: Log processing failures for analysis and improvement

PDF repair tools: Recommend PDF repair tools for corrupted files

Batch processing: Continue processing other PDFs if one fails

## 3.3 Memory Management

Risk: TR-003 - Memory exhaustion with large PDF collections

Mitigation Strategies:

Batch processing: Process PDFs in smaller batches

Memory monitoring: Monitor memory usage and warn before limits

Chunk streaming: Stream chunks instead of loading all at once

Efficient data types: Use float32 instead of float64 for embeddings

Garbage collection: Explicit garbage collection after large operations

Memory limits: Set maximum memory limits and enforce them

Resource cleanup: Properly release resources after use

User guidance: Provide recommendations for system requirements

## 3.4 Dependency Management

Risk: TR-004 - Version incompatibility with Python dependencies

Mitigation Strategies:

Version pinning: Pin specific versions in requirements.txt

Dependency testing: Test compatibility before updates

Compatibility matrix: Maintain compatibility matrix for versions

Virtual environments: Use isolated virtual environments

Regular updates: Regularly update and test dependencies

Dependency monitoring: Monitor for security vulnerabilities

Rollback plan: Maintain ability to rollback to previous versions

Documentation: Document tested version combinations

# 4. SECURITY RISK MITIGATION

## 4.1 Access Control

Risk: SR-001 - Unauthorized access to sensitive PDF documents

Mitigation Strategies:

File system permissions: Implement proper file system access controls

User authentication: Implement user authentication for system access

Role-based access: Implement role-based access control (RBAC)

Access logging: Log all access attempts and file operations

Session management: Implement secure session management

Password protection: Require strong passwords for system access

Network restrictions: Restrict network access to localhost by default

Audit trails: Maintain audit trails for security monitoring

## 4.2 Data Protection

Risk: SR-002 - Data leakage through unencrypted storage

Mitigation Strategies:

Data encryption: Encrypt sensitive data at rest

Secure storage: Use secure storage locations with proper permissions

Data classification: Classify data based on sensitivity

Encryption keys: Secure management of encryption keys

Secure deletion: Implement secure deletion of sensitive data

Access controls: Restrict access to encrypted data

Compliance: Ensure compliance with data protection regulations

Data masking: Mask sensitive information in logs and outputs

## 4.3 Input Validation

Risk: SR-003 - Path traversal attacks through file path input

Mitigation Strategies:

Path sanitization: Sanitize and validate all file paths

Whitelist approach: Use whitelist of allowed directories

Path normalization: Normalize paths to prevent traversal

Input validation: Validate all user inputs

Error messages: Avoid revealing system paths in error messages

Sandboxing: Run in sandboxed environment if possible

Security testing: Regular security testing and penetration testing

Code review: Security-focused code reviews

## 4.4 Network Security

Risk: SR-005 - Network exposure if system accessed remotely

Mitigation Strategies:

Default localhost: Default to localhost-only access

Firewall rules: Configure firewall to restrict access

HTTPS: Use HTTPS for remote access

Authentication: Require authentication for remote access

VPN requirement: Require VPN for remote access

Network monitoring: Monitor network traffic for anomalies

Intrusion detection: Implement intrusion detection systems

Security updates: Keep network components updated

# 5. OPERATIONAL RISK MITIGATION

## 5.1 System Availability

Risk: OR-001 - System unavailability due to application crash

Mitigation Strategies:

Error handling: Comprehensive error handling and recovery

Automatic restart: Implement automatic restart on failure

Health checks: Implement system health monitoring

Redundancy: Implement redundant components where possible

Graceful degradation: Continue operation with reduced functionality

Logging: Comprehensive logging for troubleshooting

Monitoring: Real-time monitoring and alerting

Documentation: Clear documentation for recovery procedures

## 5.2 Performance Optimization

Risk: OR-002 - Slow query response times with large datasets

Mitigation Strategies:

Indexing: Implement efficient indexing for fast search

Caching: Cache frequently accessed data and query results

Query optimization: Optimize query processing algorithms

Batch processing: Process queries in batches where possible

Resource allocation: Allocate sufficient resources for processing

Performance monitoring: Monitor and analyze performance metrics

Scalability: Design for horizontal and vertical scalability

Load balancing: Distribute load across multiple instances (future)

## 5.3 Data Backup and Recovery

Risk: OR-003 - Data loss due to accidental file deletion

Mitigation Strategies:

Automated backups: Implement automated backup procedures

Backup frequency: Regular backups (daily recommended)

Multiple backups: Maintain multiple backup copies

Offsite backups: Store backups in separate locations

Backup testing: Regularly test backup and recovery procedures

Version control: Use version control for code and configuration

Recovery procedures: Documented recovery procedures

Backup validation: Validate backup integrity regularly

## 5.4 Error Handling

Risk: OR-004 - Incorrect answers due to poor document quality

Mitigation Strategies:

Input validation: Validate document quality before processing

Quality checks: Implement document quality assessment

User warnings: Warn users about potential quality issues

Confidence scores: Provide confidence scores for answers

Source verification: Enable users to verify sources

Feedback mechanism: Allow users to report incorrect answers

Continuous improvement: Use feedback to improve system

Documentation: Document limitations and best practices

# 6. DATA RISK MITIGATION

## 6.1 Data Integrity

Risk: DR-001 - Data corruption in stored chunks or embeddings

Mitigation Strategies:

Data validation: Validate data integrity on read/write

Checksums: Implement checksums for data verification

Transaction logging: Maintain transaction logs

Error detection: Implement error detection mechanisms

Data repair: Implement data repair procedures

Regular validation: Regular integrity checks

Redundancy: Maintain redundant data copies

Recovery procedures: Documented data recovery procedures

## 6.2 Data Loss Prevention

Risk: DR-002 - Loss of processed data due to disk failure

Mitigation Strategies:

Regular backups: Automated and regular backups

RAID configuration: Use RAID for disk redundancy

Cloud backup: Consider cloud backup solutions

Multiple storage: Store data in multiple locations

Backup verification: Verify backup completeness

Disaster recovery: Comprehensive disaster recovery plan

Data replication: Replicate data across systems

Monitoring: Monitor disk health and space

## 6.3 Privacy Protection

Risk: DR-003 - Privacy breach from processing sensitive documents

Mitigation Strategies:

Data classification: Classify documents by sensitivity

Access controls: Strict access controls for sensitive data

Encryption: Encrypt sensitive data at rest and in transit

Data minimization: Process only necessary data

Retention policies: Implement data retention and deletion policies

Privacy by design: Incorporate privacy in system design

User consent: Obtain user consent for data processing

Compliance: Ensure compliance with privacy regulations (GDPR, etc.)

Audit logging: Log access to sensitive data

Data anonymization: Anonymize data where possible

# 7. IMPLEMENTATION PLAN

## 7.1 Immediate Actions (0-30 days)

| Action | Risk ID | Responsibility | Timeline |
| --- | --- | --- | --- |
| Implement input validation and path sanitization | SR-003 | Development Team | Week 1-2 |
| Set up automated backup procedures | OR-003, DR-002 | System Admin | Week 1 |
| Implement error handling and logging | OR-001 | Development Team | Week 2-3 |
| Configure file system permissions | SR-001 | System Admin | Week 1 |
| Implement data validation and checksums | DR-001 | Development Team | Week 2-3 |
| Document recovery procedures | OR-003 | System Admin | Week 3-4 |

## 7.2 Short-Term Actions (30-90 days)

| Action | Risk ID | Responsibility | Timeline |
| --- | --- | --- | --- |
| Implement data encryption at rest | SR-002, DR-003 | Security Team | Month 2 |
| Implement memory monitoring and optimization | TR-003, PR-001 | Development Team | Month 2-3 |
| Set up user authentication | SR-001 | Development Team | Month 2 |
| Implement offline model installation | TR-001 | Development Team | Month 2 |
| Implement performance monitoring | OR-002, PR-002 | System Admin | Month 2 |
| Develop comprehensive testing procedures | TR-002 | QA Team | Month 2-3 |

## 7.3 Long-Term Actions (90+ days)

| Action | Risk ID | Responsibility | Timeline |
| --- | --- | --- | --- |
| Implement advanced caching and indexing | OR-002, PR-002 | Development Team | Ongoing |
| Develop disaster recovery procedures | DR-002 | System Admin | Quarter 2 |
| Implement role-based access control | SR-001 | Development Team | Quarter 2 |
| Continuous dependency monitoring and updates | TR-004, DEP-001 | Development Team | Ongoing |
| Performance optimization and scalability improvements | PR-001, PR-002 | Development Team | Ongoing |
| Security audit and penetration testing | SR-001, SR-002 | Security Team | Quarterly |

# 8. MONITORING AND REVIEW

## 8.1 Monitoring Procedures

Ongoing monitoring activities:

System health monitoring: CPU, memory, disk usage

Error rate monitoring: Track and analyze error rates

Performance metrics: Query response times, processing speeds

Security monitoring: Access logs, failed login attempts

Data integrity checks: Regular validation of data integrity

Backup verification: Verify backup completeness and integrity

Dependency updates: Monitor for security patches and updates

User feedback: Collect and analyze user feedback

## 8.2 Review Schedule

| Review Type | Frequency | Responsibility |
| --- | --- | --- |
| Risk Assessment Review | Quarterly | Risk Management Team |
| Mitigation Effectiveness Review | Quarterly | Development Team |
| Security Review | Monthly | Security Team |
| Performance Review | Monthly | System Admin |
| Backup Verification | Weekly | System Admin |
| Dependency Review | Monthly | Development Team |

## 8.3 Success Metrics

Key performance indicators for mitigation effectiveness:

| Metric | Target | Measurement |
| --- | --- | --- |
| System Uptime | ≥ 99% | Monthly uptime percentage |
| Mean Time to Recovery (MTTR) | ≤ 4 hours | Average recovery time |
| Data Loss Incidents | 0 | Number of data loss events |
| Security Incidents | 0 | Number of security breaches |
| Backup Success Rate | 100% | Percentage of successful backups |
| Error Rate | ≤ 1% | Percentage of failed operations |
| Query Response Time | ≤ 5 seconds | 95th percentile response time |

# 9. APPENDICES

## 9.1 Mitigation Checklist

Use this checklist to verify mitigation implementation:

☐ Input validation and sanitization implemented

☐ Automated backups configured and tested

☐ Error handling and logging implemented

☐ File system permissions configured

☐ Data validation and checksums implemented

☐ Recovery procedures documented

☐ Data encryption implemented

☐ Memory monitoring implemented

☐ User authentication implemented

☐ Offline model installation available

☐ Performance monitoring configured

☐ Security audit completed

☐ Access controls implemented

☐ Privacy protection measures in place

☐ Monitoring and alerting configured

## 9.2 References

Related documents:

Risk Assessment Document - Identified risks and analysis

System Specifications - Technical system details

Cyber Security Policy - Security requirements and controls

Standard Operating Procedures - Operational procedures

ISO 31000 - Risk management guidelines

NIST Cybersecurity Framework - Security risk management